PROGRAM CHARTER

PRD Genie: AI-Powered Product Documentation Assistant

NeuronForge Technologies  •  Product & Innovation Team

# 1. Vision

PRD Genie turns the raw, unstructured record of how products actually get discussed — meeting transcripts, stakeholder notes, product briefs — into a consistent, trustworthy, and immediately actionable source of product documentation. Where today a requirement spoken in a meeting has a real chance of being lost, restated inconsistently, or silently assumed rather than confirmed, PRD Genie makes every stated requirement traceable back to its source, and makes every gap or contradiction visible instead of quietly resolved by whoever writes the PRD. The long-term vision is a NeuronForge where PRDs, epics, and user stories are a byproduct of the conversations PMs and TPMs are already having — not a separate, manual translation step that competes with their time.

# 2. Objectives

- Reduce the PM/TPM time spent converting meeting transcripts and notes into structured PRDs, epics, and user stories.

- Standardize PRD format and structure across all PMs/TPMs so engineering estimation is consistent and comparable across teams.

- Preserve every stated requirement, constraint, deadline, and stakeholder viewpoint captured in a meeting, rather than letting it sit unread in a transcript.

- Make the distinction between what was explicitly stated and what is merely assumed or ambiguous visible at every stage of the pipeline, not resolved silently by the model.

- Give PMs/TPMs a fast, structured way to see what's missing (Gap Analysis) and how large a body of work is (Scope Estimation) before engineering planning begins.

- Establish an evaluation and observability practice — baseline testing and traced runs — so PRD Genie's output quality is measured, not assumed.

# 3. Scope

In scope:

- Ingesting meeting transcripts, stakeholder notes, and product briefs as free text or uploaded files.

- A sequential, multi-agent pipeline: Requirement Extraction → (quality gate) → PRD Generation → Story Breakdown, with Gap Analysis and Scope Estimation running in parallel after Story Breakdown.

- A human review checkpoint before PRD generation, gating on the extraction's completeness and internal consistency.

- Structured, template-conformant PRD output, and Epics/Features/User Stories in standard “As a… I want… so that…” format with priority.

- Observability via a tracing tool, and baseline testing against a fixed evaluation dataset covering detailed, vague, contradictory, incomplete, technical, persona-heavy, dependency-laden, and empty inputs.

Out of scope (this phase):

- Fine-tuning a model on NeuronForge's historical transcripts (flagged as a future enhancement, not required for launch).

- Automated engineering ticket creation or direct write-back into Jira/Linear — PRD Genie produces documentation artifacts; downstream tooling is a separate integration.

- Version comparison across transcript revisions (a candidate extended capability, not committed for the initial rollout).

- Replacing PM/TPM judgment on prioritization, roadmap sequencing, or stakeholder negotiation — PRD Genie surfaces information and drafts; it does not make product decisions.

# 4. Success Criteria

| Metric | Target | How it's measured |
| --- | --- | --- |
| PM/TPM time to first-draft PRD | Reduced by at least 50% vs. today's manual process | Time from transcript upload to human-approved PRD draft |
| Baseline test pass rate | 12/12 baseline cases (T1–T12) meet must-contain / must-not-add criteria | Documented run against the fixed evaluation dataset |
| Hallucination / ungrounded content rate | Zero requirements in a generated PRD without a traceable source quote | Manual spot-check + traced run inspection in the observability tool |
| Human review gate accuracy | Ambiguous or contradictory extractions correctly routed to review, not silently approved | Router decision logs compared against manual review of the same inputs |
| Format consistency across PMs/TPMs | 100% of generated PRDs follow the shared template structure | Structural diff of generated PRDs against prd_template.md |

# 5. Timeline

| Phase | Duration | Milestone |
| --- | --- | --- |
| Phase 1 — Design & prototype | Weeks 1–2 | Architecture, orchestration pattern, and agent prompts finalized; core pipeline running on sample inputs |
| Phase 2 — Core capability build | Weeks 3–4 | Requirement Extraction, PRD Generation, and Story Breakdown working end-to-end with the quality gate and human review checkpoint |
| Phase 3 — Extended capabilities | Week 5 | Gap Analyzer and Scope Estimator running in parallel after Story Breakdown; RAG over past PRDs evaluated |
| Phase 4 — Evaluation & hardening | Week 6 | Observability connected, full baseline dataset (T1–T12) run and documented, cost and failure-mode analysis complete |
| Phase 5 — Pilot rollout | Weeks 7–8 | Live pilot with a small group of PMs/TPMs on real transcripts; feedback loop into prompts and routing rules |
| Phase 6 — General availability | Week 9+ | Rolled out to the full Product & Innovation team; fine-tuning and version comparison evaluated as follow-on work |

# 6. Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Model invents requirements not present in the source (hallucination) | PRDs and engineering estimates built on fictitious scope | Strict grounding rules requiring source-quote traceability; human review gate before generation; baseline dataset explicitly tests for this (T1, T4, T5, T7) |
| Ambiguity or contradictions get silently resolved instead of surfaced | Stakeholder disagreement is hidden until engineering has already built the wrong thing | Extractor is required to flag rather than resolve contradictions; Router routes flagged extractions to human review rather than PRD Generation |
| Inconsistent structured-output configuration causes shape mismatches between pipeline stages | Silent misrouting or crashes rather than a clear error (encountered repeatedly during build) | Defensive normalization in the router; explicit Output Schema definitions on every agent; schema and wiring verified against test inputs before each stage is trusted |
| Over-reliance on PRD Genie output without human review | Incorrect or incomplete PRDs shipped to engineering as if authoritative | Human-in-the-loop approval gate is a required step before PRD generation, not optional; PM/TPM remains the accountable author of record |
| Team resistance to a new required workflow step | Low adoption despite a working tool | Pilot with volunteer PMs/TPMs first; measure and share time-savings before mandating use team-wide |
| Token/inference cost scales with transcript volume and pipeline stage count | Ongoing cost grows faster than expected as usage increases | Model-tiered agents (cheaper model for extraction, stronger model only where reasoning quality matters); cost tracked as part of the evaluation strategy |

# 7. Stakeholders

| Stakeholder | Interest | Involvement |
| --- | --- | --- |
| PMs / TPMs (Product & Innovation team) | Faster, more consistent PRD creation; less time lost to manual translation | Primary users; pilot participants; source of feedback on prompt and routing accuracy |
| Engineering leads | Consistent PRD format for reliable estimation; clear, unambiguous acceptance criteria | Consumers of PRD Genie's output; validate that generated PRDs are estimable and unambiguous |
| AI PM/TPM (program owner) | Successful delivery against the curriculum's mandatory and extended capabilities | Designs the architecture, builds and evaluates the pipeline, owns the baseline test results |
| NeuronForge leadership | Faster time-to-market; reduced process bottleneck company-wide | Reviews success metrics and approves rollout beyond pilot |
| Stakeholders quoted in transcripts (Engineering, Design, Sales, etc.) | Their stated requirements and viewpoints are represented accurately and without one side being favored | Indirect; represented via the Gap Analyzer's clarification questions when their input is incomplete or in tension with others |

# 8. Rollout Plan

- Pilot: run PRD Genie alongside the existing manual process with 2–3 volunteer PMs/TPMs on real (not sample) transcripts, comparing time-to-draft and PRD quality against their usual output.

- Feedback loop: collect gate-decision logs, human review outcomes, and PM feedback; tune extraction prompts and routing thresholds based on where real transcripts diverge from the baseline dataset's patterns.

- Staged expansion: extend to the full Product & Innovation team once the pilot's success metrics are met, keeping the human review gate mandatory throughout.

- Steady state: PRD Genie becomes the default first step for any new feature discussion; fine-tuning on NeuronForge's own transcript history and version comparison across transcript revisions are evaluated as next-phase enhancements based on pilot findings.

- Continuous evaluation: baseline dataset re-run after any prompt or model change, with results tracked over time in the observability tool rather than treated as a one-time pre-launch check.